Project Update Setup and Database

Cognitive Assessment Platform

Hi Luke,

Wanted to give you a quick update. we have got the project set up and the database connected on our end so the architecture is locked in and we hare ready to start building the actual features.

Here is where things stand:

## What we have done

- Set up the project on Next.js with Tailwind and shadcn/ui for the interface.

- Got PostgreSQL running and connected it to the project through Prisma.

- Ran your schema file all the tables came through clean (scenarios, options, scoring, users, sessions, the works).

- Loaded your seed data and checked it against your own verification queries everything matches, down to the exact count.

- Set the base layout up for tablets specifically, since that is the main screen size this needs to work well on.

- Made sure none of the scenario content is hardcoded it all pulls from the database, so if you ever want to swap in a different scenario pack later, that is just a data change, not a code change.

## The numbers if you want to double check

We ran this against the live database and compared it to what your own verification doc expects:

| Table | Expected | What We Got |
| --- | --- | --- |
| Scenario Packages | 1 | 1 — Match |
| Scenarios | 50 | 50 — Match |
| Options | 200 | 200 — Match |
| Option Scores | 796 | 796 — Match |
| Dimensions | 11 | 11 — Match |

## What we are building on

Just so it is on record here is the stack we settled on:

| Part | What we are using |
| --- | --- |
| Frontend | Next.js (TypeScript) |
| Styling | Tailwind CSS + shadcn/ui |
| Backend | Next.js API routes same codebase, no separate server |
| Database | PostgreSQL |
| ORM | Prisma |
| Hosting | Vercel |

## Next up

- Building out the actual scenario flow one question at a time no going back with the timer running.

- Wiring up the scoring across all 11 dimensions.

- The results screen plus the automatic PDF email.

- A basic admin panel so you can edit scenarios and scoring without needing us for every change.

## One thing we are still waiting on

If you have any reference design please share it with me or else I will design it according to our requirement.

Let us know and we will keep moving.